8-3-16

President Lori Schmaltz called the regular meeting of the Anamoose Park Board to order this 3rd day of August 2016, at 7:03 pm.  Council members Theresa Hoke, Rachel Spear, Kim Meckle, and Karissa Gahner were all present.  Guests Jason Mann and Carter Gahner, were also in attendance.

Minutes of the 7/6/16 meeting were read and approved.   Hoke/Meckle. AIF

Lori Schmaltz presented an unexpected bill from Mike Schmaltz for use of his personal equipment as follows-

Skid Steer- 5 hours @ $100/hr = $500

Truck- 8 hours @ $35/hr = $280

Total = $780

A motion was approved for Mike Schmaltz’s work bill, with a stipulation explaining that due to unexpected billing, any other work done for the Park Board  needs to be pre-approved, by the park board.  Spear, Gahner, Schmaltz in favor, Hoke, Meckle opposed.   Motion Carried

Dirt packer was rented from Devils Lake, trailer to haul was to be provided, but was not.  Bill will be tabled until updated bill is received.

Thompson Trucking & Excavating bill is $1,600 for removal of tree roots from park.  Motion to pay bill  Meckle/Hoke.  AIF

A light pole has to be repositioned before playground equipment can be installed.  Meckle contacted an Otter Tail representative that stated the moving of the pole will not be an expense to the Park Board, however it will be 1-2 *months before they will be able to reposition the light pole.  Equipment, now in our possession, needs to be assembled within the next two weeks.  Estimates for leveling off more area, allowing us to complete equipment assembly within time frame, were obtained.  Ted Mertz was consulted, but declined due to lack of personal equipment.  Ralph Volson of RV Enterprises gave an estimate of $400 to remove sod, level site, and install drain tile, within the week.  Motion to approve RV Enterprises estimate Gahner/Meckle.  AIF

Kim Meckle will contact Bruce Pudwill of  Play World to approve equipment assembly dates of August 10th and 11th.  Signs will be posted and calls will be made to notify volunteers once Bruce has approved dates. Gahner will notify and schedule local high school football and volleyball teams to volunteer. Spear/Hoke.  AIF

Thank you’s will be sent out to those who have recently assisted with this project.

Park Board members Schmaltz, Hoke, Spear, and Meckle attended a Civic Club meeting to discuss a fall fundraiser, on September 17th, 2016.  Discussion on Park Board’s contribution to the Fall Festival took place. Renting a photo booth for the street dance will be priced out.  Hoke suggested that on Friday, September 16th, the park board serve a spaghetti supper, as the Not-So-Newly-Wed Game is played.  Schmaltz will check on availability of VFW hall for the evening.

The next regularly scheduled meeting will still be held on Wednesday, September  7th,, 2016 at 7:00 pm.

There being no further business, meeting adjourned 9:26 pm upon motion by Spear/Gahner.  AIF